## Slide 1: Dietitian Referral
Callum Hornblower | UWE BSc Computer Science

## Slide 2: Project Aim
  Reducing congestion
  Assist in diagnosis
Help the CCU

## Slide 3: Objectives
Multi-Platform support
User-centeric Design
Automated Patient Analysis
Visualised analysis results
Limited budget
Make the application fit the client
“Individuals and Interactions over processes and tools, Working software over comprehensive documentation, Customer collaboration over contract negation, Responding to change over following a plan.”
Machine Learning Algorithm
Make assertions about patients
Forms
Graphs
FLAT DELIVERY
Customer Satisfaction
Zero budget repairs
More patients assisted
- Highsmith and Fowler (2001)

## Slide 4: Functional Requirements
Upload New Patients
From a CSV file comprised of patient records
List All Patients
Easy access to all processed records
Analyse Patient Records
Returning a recommended, or not recommended, for consolation verdict
Generate Graphs
Quickfire overviews of the CCU
View Individual Patients
Simple panel showing relevant information
Run on Multiple Platforms
Flexibility for continued operations

## Slide 5: Non-Functional Requirements
Efficient Design
Working software over comprehensive documentation
Shared Codebase
Minimal development or maintenance cost
End-User Collaboration
Feedback on initial designs should be incorporated
Non-Computationally Aggressive
Accurate, but fair, Machine Learning model
Accessibility
Large text and quick-switch colour schemes
Security
Maintaining ethical privacy for confidential data

## Slide 6: Project PLAN
FINALISE DESIGNS
IMPLIMENT FRONT-END
DELIVER TO CLIENT
April 2024
1st
3rd
5th
9th
17th
April 2024
2nd
4th
6th
14th
18th
22nd
RUN FOCUS GROUPS
IMPLIMENT BACKEND
FINALISE IMPLIMENTATION
FINALISATION TESTING
20th
19h
21st
15th
13th
11th
12th
10th
7th
FINISH FRONT END DESIGNS
START ON FRONT END DESIGNS
8th
16th

## Slide 7: Project roles
PROJECT MANAGER
Callum Hornblower
DESIGN specialist
Callum Hornblower
Lead software engineer
Callum Hornblower
RESEARCH analyst & Quality assurance
Callum Hornblower

## Slide 8: Risk register
Staff constraints
Increased workload
Deminised product
Poor Client-Developer interactions
Change of requirements
Resets to origin
Prolonged time expectancy
Guaranteed extra cost
Inaccurate predictions
Hyperparameters require attention
Unknown amount of time slip
Loss of codebase
Varying severity
Resets to project origin
Delays in development
High Risk
High Risk
Medium Risk
High Risk

## Slide 9: Sustainability issues
Low budget
Uncertain future
Unknown Skills
Hardware capability
Low intensity computing
Platform Flexibility
Shared Experiences
Varying ages
Possible technological illiteracy

## Slide 10: Challenges
Lack of Support
Could be improved by better team members
Design failures
Challenge met with End-User collaboration
Testing presented miscalculations in the initially approved designs
Workload Management
More allowance for time slip
Removed critical path capabilities
Huge project delays
Colour-blindness
Non-standardised development environment
Time slip
Reduced final quality
Missing recommended features

## Slide 11: Strengths
Combination of Frameworks
The frameworks complement each other
Allows for perfect synergy
High Accessibility
Clear contrasting colour schemes
Large text
Savings in operational costs
Libraries used are common
Singular code base
Highly Intuitive
Minimalistic designs
Responsive nature

## Slide 12: THANK YOU
Callum Hornblower​
Dietitian Referral Application
UWE | BSc (Hons) Computer Science
www.uwe.ac.uk
References
Highsmith, J.H and Fowler, M.F. (2001) Manifesto for Agile Software Development [online], Utah, 11-13 February 2001. The Agile Alliance. Available from: https://agilemanifesto.org/ [Accessed 14 April 2024]